Environment Effects Statement Consultation Plan

Echuca –Moama Bridge (2nd Murray River crossing)

July 2014

Contents

Title Page							3

Introduction						4

Project background/situation analysis			5

Communication objectives 				5

Target audiences/stakeholders				6

Consultation to date (summary)			10

Communications & consultation approach		10

Key messages						12

Project communications strategies 			14

Communications matrix					15

Evaluation						19

Appendix 1 (detailed consultation to date)		20

Title page

- Echuca- Moama Bridge EES Consultation Plan (DRAFT)

- Revised 11 June 2014

- QD# 2372135

- Approvals

- Project Manager (Bendigo)

- Regional Director (Bendigo)

Introduction

The Minister for Planning has determined that an EES is required for the proposed second Murray River crossing at Echuca-Moama. VicRoads will prepare an Environment Effects Statement (EES) in accordance with procedures administered by the Department of Transport, Planning and Local Infrastructure (DTPLI) (formerly the Department of Planning and Community Development).

This consultation plan is required as part of the preparation of the EES. It also aligns with VicRoads’ ongoing commitment to strong and effective engagement with the communities of Echuca and Moama.

The EES process involves bringing together all the investigations that cover the potential impacts on the *environment of a second Murray River bridge crossing into a comprehensive report.

The EES process includes the appointment of a Technical Reference Group, made up of members from key government agencies, local government and relevant statutory authorities, who will help guide VicRoads in its preparation of the EES.

The final EES report, which will include the findings from all technical investigations and outcomes from consultation activities, will then be placed on public exhibition for community comment.

This consultation plan will guide VicRoads’ actions to ensure appropriate opportunities are provided to the community to be engaged during this phase of the planning process, and compliment consultation activities that have been undertaken during the planning investigations.

In accordance with the VicRoads’ customer charter, we will provide information, listen to feedback, continually review and develop our services and consult with the community where appropriate. The plan will be reviewed and updated as appropriate during the preparation of the EES.

Further information about the EES process and ways the community can contribute is available on the Department of Transport, Planning and Local Infrastructure website: www.dtpli.vic.gov.au/enviromental-assessment

The EES process will take around 12 months and is expected to be completed in the first half of 2015.

*“environment” in the Ministerial guidelines for assessment of environmental effects under the Environment Effects Act 1978, p.2: “the environment includes the physical, biological, heritage, cultural, social, health, safety and economic aspects of human surroundings, including the wider ecological and physical systems within which humans live”.

Project background/situational analysis

Echuca in Victoria and Moama in New South Wales are connected by one Murray River Bridge. This crossing provides an important link for local traffic between the two towns and the surrounding regions.

Planning investigations associated with identifying a suitable second Murray River crossing in Echuca-Moama are currently being undertaken by VicRoads, in partnership with Roads and Maritime Services NSW and in consultation with key state and local government stakeholders and the local community.

In 2007 VicRoads commenced investigations into the Mid-West corridor. In early 2011 the Victorian Government directed that investigations be undertaken into a potential route within the Mid West 2 corridor.

Planning investigations were undertaken within this corridor from 2011 to 2013.  Four alignment options were investigated in detail (2A, 2B, 2C & 2D). 

These options were then rationalised, taking into consideration comparative overall benefits and community and stakeholder views. Alignments 2A and 2B were selected to be carried forward in the planning approval stage of the planning study. 

Alignments 2C and 2D have been excluded from further planning, following consideration of the findings of the planning investigations.

In June 2013 the Minister for Planning determined that an Environment Effects Statement (EES) assessment was required to determine which option the project should proceed on. The EES will consider 3 alignments: 2A and 2B from the Mid-West 2 corridor and the previously investigated Mid-West alignment.

Communication objectives

Primary objectives:

Keeping the communities informed and engaged will assist in creating greater awareness for the project.

The primary communication/engagement objectives are to provide the communities of Echuca- Moama with opportunities to be engaged throughout the EES process. Wherever practicable or identified these will include:

- To working with community groups through collaborative mechanisms

- To direct consultation where VicRoads actively seeks advice and information from a variety of community sectors

- To ensure communications associated with the EES is provided in a timely, clear and easy to understand format during the EES process.

Secondary objectives:

- To use communications that reinforce VicRoads’ commitment to developing and delivering a key infrastructure project that addresses the needs of community and future growth in development and traffic.

- To ensure communications reinforce data/information integrity and some of the differing perceptions within the community (facts that assist in providing the community with clarity, certainty and a high level of confidence in the information presented).

- To indentify (where ever practicable) key dates for activities/stages.

- To provide communications that provides clarity and certainty for the community.

- To actively manage any potential misinformation in the media by ensuring media relationships are open and responsive.

Target audience/stakeholders:

Table 1 below identifies the key stakeholders and their particular interests in relation to the recommended solution.

Key Stakeholders

| Stakeholder | Interest and Consultation Needs |  |  |
| --- | --- | --- | --- |
| Project Co-proponent |  |  |  |
| Roads and Maritime Services | Road authority in NSW – the existing bridge crossing is a vital link across the Murray River between the two states. Roads and Maritime are member of the project Steering Committee and Technical Reference Group. Roads and Maritime are preparing a Referral of Environmental Factors (REF) on the NSW section of the project to satisfy NSW planning process requirements. |  |  |
| Government Departments |  | Government departments will be briefed as requested throughout the EES process, and will be informed through briefings/Ministerial Correspondence ass required regarding key activities and issues. |  |
| State Government | - Minister for Public Transport (overall transport outcome and implementation of the project) - Minister for Planning (completion of EES process) The Victorian and Federal Governments support the planning for provision of a second Murray River Crossing for future funding consideration. |  |  |
| Local MP | Has been a long term advocate for community and a Second Murray River Crossing at Echuca-Moama. The predominant expectation includes being kept regularly briefed on the status and the decision making processes around project. |  |  |
| Regional Development Victoria | Interest in building stronger economies and communities through employment, investment and infrastructure. |  |  |
| Department of Transport, Planning and Local Infrastructure (DTPLI) (formerly Department of Planning and Community Development (DPCD)) | The Planning arm of DTPLI is the statutory authority overseeing the planning and environmental assessment processes. A DPCD representative was a member of the Mid-West and Mid-West 2 corridor Community Consultation Groups and has had separate briefings on the study. Briefings have been provided to senior DTPLI officers to inform the planning process. In June 2013 an Environment Effects Statement (EES) process began. DTPLI has established and will co-ordinate a Technical Reference Group (TRG) for the EES process, which includes representation from VicRoads, Campaspe Shire Council, Department of Environment and Primary Industries (DEPI), North Central Catchment Management Authority (NCCMA), Aboriginal Affairs Victoria (AAV), Heritage Victoria and Roads and Maritime Services (RMS) NSW. DTPLI representatives overseeing the EES will be briefed fortnightly. |  |  |
| Department of Transport, Planning and Local Infrastructure (DTPLI) (formerly Department of Transport (DOT)) | The Transport arm of DTPLI develops regulatory policy, legislation and regulations on behalf of the Minister for Public Transport, the Minister for Roads and the Minister for Ports. |  |  |
| Department of Treasury and Finance (DTF) | DTF provides the Government with economic, financial and resource management policy advice to assist the government in its policy outcomes. |  |  |
| Department of Environment and Primary Industries (DEPI) (formerly Department of Sustainability and Environment (DSE) and Department of Primary Industries (DPI) | Statutory agency for environmental matters, Crown land management and farming matters. Specific interests in project context include flora and fauna, net gain requirements, environmental and Crown land legislation and farming issues. |  |  |
| Department of the Environment | Administers the Environment Protection and Biodiversity Conservation Act 1999, under which the project is a controlled action and requires approval (in the light of the EES, which provides the aligned assessment process). |  |  |
| Local Council |  |  |  |
| Campase and Murray Shire Councils | The project is shared by the two river Councils and is subject to Victorian and New South Wales state legislation, which require different environmental assessment and planning scheme amendment processes. The Councils have stated their mutual support for a second Murray River crossing. Discussion will be held between DTPLI, VicRoads and Campaspe Shire Council to determine who will act as the Planning Authority for the Victorian Planning Scheme Amendment, a draft of which is proposed to be exhibited with the Victorian EES assessment. Campaspe Shire Council officers will also have the ability to provide advice and input through its representation the EES Technical Reference Group (TRG). Officers from Campaspe Shire and Murray Shire Councils were members of the Community Consultation Groups for the investigation of the Mid-West and Mid-West 2 alignments. They are active members of the project Steering Committee, which will continue to meet regularly throughout the EES assessment process. VicRoads has provided updates at Campaspe and Murray Shire Council meetings and will continue regular updates to maintain an open and co-operative working relationship. They will expect to be kept informed of any delays to the process. VicRoads will brief Councillors as requested throughout the EES process, and will keep Shire officers informed of key activities and issues. |  |  |
| Public Authorities | Public authorities will be kept informed of the project and potential impacts on their assets. They will also be consulted as required to ensure standards and policy is met in the design of the proposed alignments. |  |  |
| North Central Catchment Management Authority | Statutory agency for flood plain management. Specific interests in project context include catchment and floodplain management. |  |  |
| Murray Darling Basin Authority (NSW) | Responsible for the management of the Murray River. The proposed design of the second crossing has been discussed and agreed n principle with MDBA. |  |  |
| Environment Protection Authority (EPA) | Environmental regulator and an influential authority on environmental impacts. EPA will be informed of any issues related to contaminated land, emissions to air or water and noise, and will provided directives on how these are to be addressed in accordance with relevant policies, standards and legislation. |  |  |
| Other statutory and referral authorities | The preparation of detailed planning studies will involve consultation with other authorities such as Coliban Water and SP Ausnet in both Victorian and NSW. |  |  |
| EES Advisory Groups |  | Regular meetings will be held with these groups throughout the EES process |  |
| Technical Reference Group | The group has been formed as an interagency conduit that will assist in guiding VicRoads through the EES phase. The group has representatives from: - DEPI (page 7) - NCCMA (page 7) - RMS (page 9) - OAAV (page 8) - HV (page 8) - DOE (page 9) - SHIRE COUNCILS (page 6) |  |  |
| Steering Committee | This group formation has carried through from the early phases of the project, and includes representation from: - the two Councils, - Yorta Yorta Nation Aboriginal Corporation (registered RAP), - Roads and Maritime Services NSW - VicRoads. The Steering Committee have an interest in ensuring the process is serving the broader needs of the community. |  |  |
| Heritage |  | Heritage stakeholders will be kept informed of the potential impacts of the proposed alignments on cultural sites and heritage values, and will be consulted throughout the EES process to ensure standard and policy is adhered to. |  |
| Yorta Yorta Aboriginal Nation Corporation | Registered Aboriginal Party (RAP) for the Study area within Victoria. Specific interests in project context include matters of Indigenous cultural heritage, field surveys and VicRoads’ preparation of a Cultural Heritage Management Plan for approval. Alignment designs have been developed in consultation with YYNAC. The Yorta Yorta Nation Elders Council will be briefed on the project during the EES process. |  |  |
| Moama Local Aboriginal Land Council (NSW) | Registered Aboriginal Party (RAP) for the Study area within NSW. The Moama Local Aboriginal Land Council will be briefed on the project as requested. |  |  |
| Office of Aboriginal Affairs Victoria (OAAV) | Referral agency for Aboriginal cultural heritage matters. Specific interests in project context include registration of Indigenous cultural heritage sites and preparation of a Cultural Heritage Management Plan. The OAAV will sit within Department of Premier and Cabinet under machinery government changes. At this point there are no native title claims in the study area. |  |  |
| Heritage Victoria | Referral agency for non-indigenous heritage matters. Specific interests in project context include non-Indigenous cultural heritage sites and values within study area. |  |  |
| Community Services |  | Will be consulted and kept informed of the impact the second crossing would have on their operations. |  |
| Emergency Services | There was a police representative on the CCG. This group’s expectation will be to understand the impact that the project has on their operations and provide advice during the planning and construction phases. Consultation will be undertaken with: - Victorian Police - NSW Police - Echuca Ambulance Service - Country Fire Authority - Fire Brigade - State Emergency Services. |  |  |
| Public Transport Victoria | Bus services interfaces |  |  |
| Local Community Groups/Organisations |  | Will be kept informed of EES progress through the media and website updates. Previous consultation is informing the current process, and opportunity for input will be provided where possible. VicRoads is available for consultation at any time throughout the EES process. |  |
| Community for Echuca-Moama (C4EM) | This group is a member based organisation that aims to identify and advocate for issues and initiatives in Echuca-Moama, with a vision to stimulate the economic prosperity and social amenity of the towns. The group initiated a public rally in June 2012 to highlight the community’s concern at perceived government delays in building a second bridge in Echuca-Moama. VicRoads will meet with and brief C4EM as requested. |  |  |
| Echuca and Moama Chambers of Commerce | The Chambers represents and promotes the area's business economy, and encourages business and industrial investment to business prospects and newcomers; the Chamber represents the community's pride and self image. |  |  |
| Murray Skippers Association | Members own and operate riverboats on the Murray River. |  |  |
| Moama Water Sports Club | Operates the Southern 80 water ski race. |  |  |
| Victoria Park Sporting Clubs | Football, tennis, netball and cricket clubs who utilise the facilities in Victoria Park. |  |  |
| Echuca-Moama Tourism | This group promotes the area's tourism and activities encourage visitors to the region. |  |  |
| Industry |  | Will be kept informed of EES progress through the media and website updates. Previous consultation is informing the current process, and opportunity for input will be provided where possible. VicRoads is available for consultation at any time throughout the EES process. |  |
| Local Business | This stakeholder group naturally has strong and versatile interest in the overall project and its direct impact on their lives. The predominant expectations include being part of the decision making processes around their following key interest areas: - Residential and business property impacts - Land use impacts and severance - Being regularly engaged via personalised communications (i.e. face to face meetings). - Being provided regular information - This stakeholder sector has a high expectations to be kept regularly informed and where practicable, involved during the life of the project. |  |  |
| Freight/Transport | This stakeholder group interests include freight growth and efficiencies. |  |  |
| Community |  | Will be kept informed of EES progress through the media and website updates. Previous consultation is informing the current process, and opportunity for input will be provided where possible. VicRoads is available for consultation at any time throughout the EES process. |  |
| Landowners | This stakeholder group naturally has strong and versatile interest in the overall project and its direct impact on their lives. The predominant expectations include being part of the decision making processes around their following key interest areas: - Residential property impacts - Land use impacts and severance - Being regularly engaged via personalised communications (i.e. face to face meetings). - Being provided regular information - This stakeholder sector has a high expectations to be kept regularly informed and where practicable, involved during the life of the project. |  |  |
| Local Community | The communities of Echuca and Moama have a strong and versatile interest in the overall project and its impact on the townships of Echuca and Moama. The predominant expectations include being part of the decision making processes around the following key interest areas: - Residential property impacts - Local environment or historical impacts - Land use impacts and severance - Sporting facilities (removal/impacts) - Traffic solutions improvements to (safe and easy) - Being regularly engaged via personalised communications (i.e. face to face meetings). - Being provided regular updates on the progress of the project. - Kept informed of any delays to the process. This stakeholder sector has a high expectation to be kept regularly informed and where practicable, involved during the life of the project. |  |  |
| Media |  | Periodic information updates will be provided in local media throughout the EES process, and additional briefings/information provided as requested. |  |
| Media | Local and regional media are a vital group that will act as both proactive and reactive conduits for activities associated with the project. Attention by VicRoads to this group will be vital to communicating & promoting the project’s activities, and forming mutual relationships. Their specific interests in project context will be any impacts that activities have on the community and the region’s tourism, as well showcase the project’s benefits. Local/regional outlets include: - ABC Central Victoria - WIN News - Riverine Herald - Campaspe News - Metro papers - The Age & Herald Sun - Metro radio – 774 ABC & 3AW - Industry based magazines - Local community groups/hubs newsletters |  |  |

Table 1: Key Stakeholders in the Echuca-Moama Bridge EES Assessment

During the preparation of the EES, any input received from stakeholders will be formally recorded and descriptions of any actions will also be recorded. This input will be made available to the TRG, as well as the TRG being informed of any specific key matters raised.

### Consultation to date

Consultation with the communities of Echuca and Moama has provided important contribution to the development and investigation of the proposed alignments to date.

VicRoads has consulted extensively with the communities of Echuca and Moama throughout the planning investigations for both the Mid-West and Mid-West 2 corridors. The majority of this consultation was undertaken during the planning investigations for the Mid-West alignment.

For more detailed information refer Appendix 1.

Communications and consultation approach

The focus of the engagement approach is to provide the communities and stakeholders of Echuca and Moama with opportunities to be engaged with throughout the EES process. For example, these objectives, wherever practicable, should consider including engagement mechanisms for public participation, including involving and consulting (using a variety of recognised IAP2 participation techniques wherever practicable), together with timely and clear/easy to understand information on all aspects of the EES phase of the project. Refer to figure 1.

Figure 1: IAP2 Spectrum of Public Participation

To date VicRoads has acknowledged community feedback via the number of community events and individual meetings. These assisted VicRoads in identifying, recording and responding to issues and concerns raised.

Keeping the communities informed and engaged through a variety of methods, will assist in creating greater awareness and acceptance of the outcomes from the EES.

VicRoads’ approach to communications and engagement for this phase of the project will predominately be conducted by informing the community and stakeholders.

Where applicable, consultation and involvement elements of the IAP2 approach during the EES phase of the project will be considered*. Details of proposed activities are shown in communications matrix table on page 17.

It is recognised that from time to time throughout this project there will be a variety of views expressed by community members. To assist in addressing these views, consistent communications will be important to any successful engagement outcome.

As part of its overall operations, VicRoads has well established relationships within Government and the regional media. This plan acknowledges that the support of Government and a proactive media approach will play an important part in communication and consultation with the communities and stakeholders.

The following is an overview of some of the key community/stakeholder interests that continue to merit consideration when engagement activities are planned:

Community Interests

The key community interest is the long-term desire for a second Murray River Crossing that is effective in moving both local and interstate traffic.

Landholders, in particular those whose properties may be impacted by the new bridge, will have a strong interest in being kept well informed and engaged about the direct impacts on them.

VicRoads will work closely with affected landholders to minimise the impact of any property purchase, including meeting with affected and potentially affected parties as these are identified.

There continues to be a high level of community interest with the proposed locations of the current options.

VicRoads will continue to provide information back to the community through the EES process and the public exhibition of the EES.

Local Government Interests

VicRoads continues to work closely with the local Councils to help develop traffic solutions that provide traffic reductions in the town centre and improved access, safety and amenity that their communities aspire to.

Political Interests

The Victorian and Federal Governments support the planning for provision of a second Murray River Crossing for future funding consideration.

The New South Wales State Government has committed to the construction of a second Murray River Crossing at Echuca-Moama.

Figure 2 outlines the stages of the EES process.

* VicRoads has invested significant time and effort into all aspects of the IAP2 approach to public participation during the planning investigations phase of the project.

Complete

Figure 2: Stages of the EES process

Table 2 below outlines the particular communications and consultation objectives during the preparation of the EES and for this project moving forward. The timeframes are indicative.

| Scoping of the EES |  | Project Activities | Communication and consultation objectives |
| --- | --- | --- | --- |
| Mid 2014 |  | - Draft Scoping Requirements for public comment - Engage specialist consultants to complete Impact Assessments | - Notify the public of the Draft Scoping Requirement exhibition - Re-engage with stakeholders and the local community |

| Preparing EES |  | Project Activities | Communication and consultation objectives |
| --- | --- | --- | --- |
| Late 2013 –2014 |  | Preparation of the EES, including: - Undertake any further investigations. - Prepare documentation on the shortlisted route options to the required detail. - Prepare findings for public discussion. - Prepare draft Planning Scheme Amendment documentation. | - Explain the EES process Consider: - Stakeholder views on the shortlisted route options through formal feedback mechanisms. - Any further refinements within technical and financial constraints of the project. |

| Public Review (public exhibition) of EES |  | Project Activities | Communication and consultation objectives |
| --- | --- | --- | --- |
| Late 2014 |  | - Conduct public exhibition of the EES - Consider EES submissions - Present to the EES enquiry panel. | - Present and explain the EES findings - Explain the next steps in the planning process - Encourage further community involvement |

| Detailed design & acquisition |  | Project Activities | Communication and consultation objectives |
| --- | --- | --- | --- |
| Mid 2015- onwards |  | - Finalise detailed design - Incorporate EES outcome requirements - Implement and oversee environmental, safety and project plans. - Finalise planning approvals. | - Explain EES outcomes - Provide timely and accurate information to affected stakeholders |

Table 2: Outline of project communication and consultation objectives.

Key messages

Messages will need to be tailored to different individuals/groups, and depending on the particular audience, will need to address different drivers for example:

- Landowners (they will want information on property, amenity and access impacts);

- Chamber of Commerce (they will want to know how this impacts on business opportunities/growth);

- Sporting and amenity/community interest groups (they will want timely and factual information about the potential impacts); and

- Broader community (they will want to know what this means for the future of the two towns).

The primary key messages for this project include:

- Clearly articulate where we are in terms of the current stage of the project.

- The key components of this stage – what we have to do and why.

- The key components of the project to date – what does it look like at this point in time and what does it directly mean to the communities.

- VicRoads continues to liaise with, as well as be available to meet with key stakeholders and the wider community.

Some secondary messages that are required for specific parts of the project may include:

- Why the project is important – future planning, long term transportation solutions and development opportunities etc.

- Data integrity - the data presented represents latest information and has been accurately compiled.

- Particular aspects of the proposal that may have direct contact with key sites of community interest e.g. impacts on sporting/recreational and riverside facilities.

Project communication strategies

VicRoads is committed to providing timely and factual information to the community and its key stakeholders.

The strategies to be used to meet this commitment for broader communication/engagement related to the Echuca-Moama Bridge will be conducted over the following two key stages of the EES phase where community engagement will be a vital component of the process.

Important note: The engagement activities and their timing will vary depending on the relevancy and requirement to the following key stages of the project.

Depending on the communications activity type, and stakeholder requirements, activities based program will be developed for any specific activities indentified either in the matrix or separately identified by stakeholders as required:

- Stage 1- Referral and determining the need for an EES (complete)

- Stage 2 – Scoping the EES

- Stage 3 – Preparing the EES

- Stage 4 – Public review

- Stage 5 – Making an assessment

Choosing an activity or combination thereof for engaging with the community will be a critical step in the engagement process. Consideration will be given to ensuring the type of activity is suited to the purpose of the particular engagement phase.

Note:

The Technical Reference Group (TRG) is now established and will discuss this draft plan at its first meeting on 1 May 2014. Dates will be driven by the progress of the EES relative to VicRoads’ preferred timetable rather than by direction from the TRG.

. Refer communications matrix (sample of potential activities) on page 17.

Communications Matrix

VicRoads has invested significant time and effort to community engagement throughout the planning investigations for A second Murray River Crossing. This engagement has included a variety of aspects recognised under IAP2 (techniques for public participation).

For example, seeking formal feedback from previous community information events, documenting interviews and meetings with landholders, and in some cases incorporating changes to planning. Similar importance was placed on working through the Community Consultation Group were a key element to engagement.

Stage 1 communication activities will focus on the preparation phase of the EES, while Stage 2 is reflective of more robust engagement expected in the lead up to and during the public exhibition phase for the EES.

| Stage | Activity | Details | Audience | Responsibility | Timing |
| --- | --- | --- | --- | --- | --- |
| Stage 2 & 3 | Council Briefings | Briefings to ensure councillors are a fully informed stakeholder: - Informed on current status, project detail and proposals. - Provided opportunities to ask questions and inform process. | CAMPASPE AND MURRAY SHIRES | VICROADS & CAMPASPE AND MURRAY SHIRES | AS REQUESTED or REQUIRED |
| Stages 2 & 3 | Key External Stakeholder Briefings | Gathering, qualifying and assembling information to brief agencies: - Informed on current status, project detail and proposals. - Provided opportunities to interrogate information and inform the process. | Key Agencies (Technical Reference Group) | VICROADS & DTPLI | AS REQUESTED or REQUIRED |
| Stages 2 & 3 | Media Briefings | Inform local media outlets on current status of key project outcomes and actions. Predominantly operational in nature, but also may include Ministerial/MP updates to communicate key strategic outcomes/actions. Briefings to ensure media are a fully informed stakeholder. | Media | Minister for Roads, VICROADS & CAMPASPE AND MURRAY SHIRES | AS REQUESTED or REQUIRED |
| Stages 2 & 3 | Government Briefings | Regular information provided on current status of key project activities. | Minister’s Office and Local MP | VICROADS | MONTHLY |
| Stages 2 & 3 | VicRoads Briefings | Formal project status updates to ensure key internal stakeholders are kept regularly informed (as required). | VicRoads Senior Management | VICROADS | MONTHLY |
| Stages 2 & 3 | Information Bulletins | Popular forms to consider include: fact sheets, flyers, newsletters, brochures. Information to provide easily scanned details, in words and drawings, to inform community about current status of project. Within this stage it is expected that at minimum of 2 bulletins will be issued to provide project information during this stage. Available as newspaper insert, at key community locations and on project web page. | Community | VICROADS | BI-MONTHLY |
| Stages 2 & 3 | Project Website | Project page contains up to date project information, including recent announcements and project related documents. Within this stage it is expected that at minimum of 2 updates will be posted to provide project information during this stage. | Community | VICROADS | QUARTERLY or AS REQUIRED |
| Stages 2 & 3 | Advertising | As required, VicRoads (at the request of key agencies) will advertise key project activity that has a direct impact on community awareness i.e. planning study activities being undertaken. | Community | GOVERNMENT & VICROADS | AS REQUIRED |
| Stages 2 & 3 | Individual landholder briefings | Only as specifically required - one on one meeting held between VicRoads. For the purpose of sharing project information that is relevant to a landholder i.e. additional study requirements/actions. | Directly affected landholders | VICROADS | AS REQUESTED or REQUIRED |
| Stages 2 & 3 | Technical consultants | Will undertake specific consultation during the preparation of the technical studies as required. | Community/Key Stakeholders | VICROADS | AS REQUESTED or REQUIRED |
| Stage 4 | Council Briefing | Briefings to ensure councillors are a fully informed stakeholder: - Provided advanced information of the material to be publicly exhibited. | CAMPASPE AND MURRAY SHIRES | VICROADS & CAMPASPE AND MURRAY SHIRES | AS REQUESTED or REQUIRED |
| Stage 4 | Registered Aboriginal Party Briefing | Briefings to ensure RAP’s are a fully informed stakeholder: - Provided advanced information of the material to be publicly exhibited. | Yorta Yorta Nation Aboriginal Corporation (YYNAC) | VICROADS & YYNAC | AS REQUESTED or REQUIRED |
| Stage 4 | Key External Stakeholder Briefing | Review and input into information material to be publicly exhibited. | Key Agencies (Technical Reference Group) | VICROADS & DTPLI | AS REQUESTED or REQUIRED |
| Stage 4 | Media Briefings | Provide local media outlets on current status, outcomes and information to go on public exhibition. Expected that any public announcement for exhibition will be Ministerial/MP in origin. | Media | GOVERNMENT | AS REQUESTED or REQUIRED |
| Stage 4 | Government Briefings | Information provided on planned information to go on public exhibition. | Minister’s Office and Local MPs | VICROADS | MONTHLY |
| Stage 4 | VicRoads Briefings | Formal project update to ensure key internal stakeholders are informed of public exhibition material. | VicRoads Senior Management | VICROADS | MONTHLY |
| Stage 4 | Information Bulletin | Information to provide easily scanned details, in words and drawings, to inform community about the material that is on public exhibition and next steps of the project. Within this stage it is expected that at minimum of 1 bulletin will be required. Available as newspaper insert, at key community locations and on project web page. | Community | VICROADS | ONCE – LATE 2014 |
| Stage 4 | Project Website | Project page contains up to date project information i.e. public exhibition material and link to EES report. Within this stage it is expected that at minimum of 1update will be required. | Community | VICROADS | ONCE – LATE 2014 |
| Stage 4 | Public Exhibition of Final EES Report | Formal Report will include information to provide easily scanned details, in words and drawings, to inform community about the findings of the process. Draft Planning Scheme Amendment (Victoria) and Environment and Biodiversity Conservation Act (EPBC Act) (Commonwealth) documentation will be co-exhibited/published with the EES. Will be made available for 30 days of information as a static display and report for community to submit comment. To be made available at key community locations and on project web page. | Community | VICROADS & DTPLI | LATE 2014 |
| Stage 4 | Advertising | As required, VicRoads (at the request of key agencies) will advertise where the EES report can be accessed. | Community | DTPLI & VICROADS | ONCE – LATE 2014 |
| Stage 5 | Ministers Assessment | As the final stage of the EES process, the Minister for Planning prepares an Assessment considering all relevant information including the EES documents, public submissions, the proponent's response and the inquiry report. The Minister's Assessment is normally provided within 25 business days of the inquiry report being finalised. | Community/Key Stakeholders | DTPLI | EARLY 2015 |
| Stage 5 | Republish Environment Protection and Biodiversity Act Preliminary Documentation | Republish Environment Protection and Biodiversity Act Preliminary Documentation revised to address any submissions/comments received. | Community/Key Stakeholders | VICROADS/DoE | EARLY 2015 |

Evaluation

As the project proponent, VicRoads will ensure that an internal post project evaluation is carried and reported internally to share key learning’s.

Measuring achievement of the project’s communications objectives will include:

- Key messages are consistent.

- Information is distributed on time.

- Information is simple and easy to understand.

- Information is easily accessible to the community.

- Reported\demonstrated evidence of VicRoads and key community representative engagement.

- VicRoads representatives available to meet with community members.

- Productive and efficient internal development of key communications.

### APPENDIX 1

### Consultation to date

Mid-West Corridor

A public information display was held on Wednesday 20 February 2008, to inform the community about the Mid-West corridor and to gain feedback on their views. 380 people registered their attendance at the display and 131 feedback sheets were returned to VicRoads

A Steering Committee comprising senior representatives of the Shire of Campaspe, Murray Shire, Yorta Yorta Nation Aboriginal Corporation (YYNAC), Roads and Maritime Services New South Wales (RMS) and VicRoads was established in April 2008 to provide guidance to VicRoads on the Mid-West corridor planning investigations. The Committee held 14 meetings, which provided opportunities to consult with key stakeholders and for members to raise important issues relevant to the development of the options and their subsequent investigation.

A Community Consultation Group (CCG) comprising 14 community representatives, Steering Committee members, a Department of Planning and Community Development representative and an independent chairperson was formed in April 2008 and held ten meetings during the planning investigations for the Mid-West corridor options. The CCG provided input on issues from a local resident, business/industry and community representative perspective and actively assisted with information sharing in the local community.

Stakeholder interviews took place with key stakeholder groups such as local businesses, tourism operators, Murray River Skipper’s Association, Police, Ambulance, Fire brigade, State Emergency Service (SES), YYNAC, and Moama Land Aboriginal Land Council (MLALC), affected landholders and local residents and the various Victoria Park Sports Clubs.

A community meeting for the landowners in the immediate vicinity of the Mid West option was held on 10 March 2009 and was attended b y approximately 30 local residents to inform residents and answer questions about the project.

A second public information display was held in Moama on Wednesday 18 March 2009. The display was staffed by officers from Campaspe Shire, RTA, VicRoads, members of the CCG and a number of Murray and Campaspe Shire Councillors. Around 450 people attended the display and a total of 171 feedback sheets were returned to VicRoads.

VicRoads held a workshop in September 2010 and invited local community representatives to explore opportunities for incorporating local Aboriginal and non-Aboriginal cultural heritage themes in the design for the Mid-West corridor.

A third public information display was held on Monday 5 October 2009 and presented a proposed alignment. The display was staffed by officers from Campaspe Shire, RTA, VicRoads and Yorta Yorta Nation Aboriginal Corporation. Around 500 people attended the display and VicRoads received 173 feedback sheets.

The Shire of Campaspe held an additional public display from Tuesday 6 October to Tuesday 13 October 2009 using material displayed by VicRoads at the public display on the 5 October 2009. The display was staffed by an RTA or VicRoads officer and around 333 people attended the display of which 105 submitted feedback sheets.

Periodic media releases advised the public about the progress of the study.  Information Bulletins were sent to the community regarding the findings of specialist studies, and to obtain community feedback.

Mid-West 2 Corridor

In November 2010 the Victorian Minister for Roads announced a planning investigation would commence on a potential alignment for a second Murray River Crossing in the Mid-West 2 corridor.

The project Steering Committee has met 8 times during the course of planning investigations for the Mid-West 2 Corridor options.

A Community Consultation Group (CCG) comprising 14 community representatives, Steering Committee members, a Department of Planning and Community Development representative, a Victoria Police representative and an independent chairperson was formed in September 2011 and held ten meetings during planning investigations for the Mid-West 2 Corridor options. The CCG provided input on issues from a local resident, business/industry and community representative perspective and actively assisted with information sharing in the local community. The CCG held its last meeting in May 2013.

Stakeholder interviews took place with key stakeholder groups such as local businesses, tourism operators, Murray River Skipper’s Association, Police, Ambulance, Fire brigade, State Emergency Service (SES), YYNAC, and Metropolitan Land Aboriginal Land Council (MLALC), affected landholders and local residents and the various Victoria Park Sports Clubs.

Public information displays were held on Tuesday 29 November 2011 and on Wednesday 18 July, Friday 20 July and Saturday 21 July 2012. In November 2011 around 150 people attended the display and 47 feedback sheets were returned to VicRoads. In July 2012 more than 315 people attended the display and 170 people completed a feedback sheet.

VicRoads’ other consultation

VicRoads has consulted with community representatives throughout the planning investigations for both the Mid-West and Mid-West 2 corridors. Most of this consultation was undertaken during the planning investigations for the Mid-West alignment. Where feedback gained from earlier consultation is also relevant for the Mid-West 2 options, it has not been necessary to repeat the consultation during the later investigations. Those consulted included:

- Landowners along the routes and nearby residents.

- Nearby business proprietors.

- Members of Echuca tennis, football, netball and cricket clubs. These facilities are located within the Victoria park recreational area.

- Representatives from Echuca and Moama Police, Fire Brigades, Ambulance and State Emergency Services.

- Yorta Yorta Nation Aboriginal Corporation and Moama Local Aboriginal Land Council representatives.

- New South Wales Maritime Authority.

- Murray River Skippers Association.

- Echuca Caravan Park management.

- Southern 80 Ski Race officials

- Murray and Campaspe Shire Councillors and staff.

- Local Member of Parliament.

Specialist consultants’ consultation

The Consultants who conducted the Social Impact Assessment and the Regional Economic Impacts Assessment of route options, conducted face to face consultation or group meetings with residents and business proprietors near the study area, and representatives of community and emergency services groups including:

- Residents in proximity to the alignment options including from the residential area to the north-east of the Echuca cemetery, the residential area along and to the south of Crofton Street, Francis Street residents, permanent residents of Echuca Holiday Park and Merool on the Murray caravan parks and residents of the Echuca Community for the Aged facility, Cunningham Downs. This facility is located a short distance from the Murrray Valley Highway/Warren Street intersection.

- Landholders directly impacted by alignment options.

- Ambulance Service of Victoria, State Emergency Services (Victoria), NSW Rural Fire Service and NSW Police.

- Community service providers including Njernda Aboriginal Health Clinic, Yorta Yorta Nation Aboriginal Corporation, St Lukes Anglicare, Echuca Community for the Aged, Moama Grammar School, St Josephs College, Echuca College, Campaspe TAFE/BRIT, Echuca Cemetery Committee of Management and Echuca Regional Hospital.

- Commercial operators including Madison Spa, River Country Inn, Echuca Holiday Park, A Shady River Caravan Park, Echuca Boat and Canoe Hire, Emmylou paddlesteamer, Hero Paddlesteamer, Murray River Paddlesteamers, Morrison’s Winery and Restaurant, Woolworths Moama, Echuca and District Livestock Exchange, Moama Bowling Club and Moama RSL.

- Sporting clubs including Echuca Lawn Tennis Club, Football/Netball Club, Junior Football Club, Cricket Club, Echuca and Moama Cycling Club and Moama Water Sports Club.

- Victoria Park bushland users.

- Departments and authorities including Shire of Campaspe and Murray Shire Councils, Echuca-Moama and District Tourism, Murray Tourism Region, Department of Primary Industries, and Echuca-Moama Business and Trades Association.

Note: Reference is made the following key communications items:

- Project webpage http://www.vicroads.vic.gov.au/Home/RoadProjects/PlanningAndProposals/Regional/EchucaMoamaBridge.htm

- Project communications plan (initial phases of planning investigations) - QD#1487421.