| Ref | Project | Growth Area | Funding round | Approved amount $(m) | Actual expenditure $(m) | Status |
| --- | --- | --- | --- | --- | --- | --- |
| GAPTF-01 | Craigieburn Railway Station - Park and Ride expansion | Hume | 2014-15 | 4,000,000 | 3,670,108 | Complete |
| GAPTF-02 | Craigieburn Railway Station | Hume | 2014-15 | 200,000 | 197,794 | Complete |
| GAPTF-03 | Wallan Railway Station | Mitchell | 2014-15 | 100,000 | 87,355 | Complete |
| GAPTF-04 | South Morang Railway Station | Whittlesea | 2014-15 | 3,000,000 | - | Cancelled |
| GAPTF-05 | Mernda Rail Extension Project | Whittlesea | 2016-17 | 7,400,000 | 7,400,000 | Complete |
| GAPTF-06 | Cranbourne Railway Station | Casey | 2016-17 | 2,000,000 | 992,292 | Complete |
| GAPTF-07 | Merinda Park Railway Station | Casey | 2016-17 | 9,000,000 | 9,000,000 | Active |
| GAPTF-08 | Caroline Springs Station Bus Access | Melton | 2016-17 | 2,000,000 | 1,450,133 | Complete |
| GAPTF-09 | Toolern Railway Station - early works | Melton | 2016-17 | 6,800,000 | 6,788,358 | Complete |
| GAPTF-10 | Donnybrook railway station | Whittlesea | 2016-17 | 4,000,000 | 4,000,000 | Complete |
| GAPTF-11 | Toolern Railway Station - Station (Cobblebank) | Melton | 2017-18 | 26,900,000 | 26,900,000 | Complete |
| GAPTF-12 | Pakenham Bus Interchange | Cardinia | 2017-18 | 1,000,000 | 120,000 | Complete |
| GAPTF-13 | Cranbourne East Railway Station | Casey | 2017-18 | 3,000,000 | 3,000,000 | Active |
| GAPTF-14 | Wollert Rail Corridor | Whittlesea | 2017-18 | 3,800,000 | 3,800,000 | Active |
| GAPTF-15 | Metro Bus Service Improvements at Cranbourne - Casey | Casey | 2018-19 Budget | 2,100,000 | 2,100,000 | Complete |
| GAPTF-16 | Metro Bus Service Improvements at Narre Warren North - Casey | Casey | 2018-19 Budget | 1,200,000 | - | Cancelled |
| GAPTF-17 | Parking and amenity improvements – Craigieburn Station | Hume | 2018-19 Budget | 11,000,000 | 11,000,000 | Complete |
| GAPTF-18 | Parking and amenity improvements – Sunbury Station | Hume | 2018-19 Budget | 3,000,000 | 3,000,000 | Active |
| GAPTF-19 | Parking and amenity improvements – Epping Station | Whittlesea | 2018-19 Budget | 1,900,000 | 1,900,000 | Complete |
| GAPTF-20 | Metro Bus Service Improvements at Werribee – Wyndham | Wyndham | 2018-19 Budget | 800,000 | 800,000 | Complete |
| GAPTF-21 | Cranbourne station car parking and pedestrian amenity upgrade | Casey | 2018-19 | 4,800,000 | 4,800,000 | Complete |
| GAPTF-22 | Parking and amenity improvements – Sunbury Station | Hume | 2018-19 | 7,000,000 | 7,000,000 | Active |
| GAPTF-23 | Route 889 Clyde North - Berwick bus route | Casey | 2018-19 | 4,300,000 | 4,300,000 | Complete |
| GAPTF-24 | Route 888 Clyde - Berwick bus route | Casey | 2018-19 | 3,700,000 | 3,700,000 | Complete |
| GAPTF-25 | Route 525 Donnybrook - Craigieburn bus route | Hume | 2018-19 | 8,920,000 | 8,920,000 | Complete |
| GAPTF-26 | Route 454 Cobblebank (Toolern) Station - Melton Station bus route | Melton | 2018-19 | 3,500,000 | 3,500,000 | Complete |
| GAPTF-27 | Route 444 Rockbank - Aintree bus route | Melton | 2018-19 | 2,700,000 | 2,700,000 | Complete |
| GAPTF-28 | Route 182 Werribee Station - Tarneit Station bus route | Wyndham | 2018-19 | 10,200,000 | 10,200,000 | Complete |
| GAPTF-29 | Route 152 Tarneit Station - Williams Landing Station bus route | Wyndham | 2018-19 | 7,200,000 | 7,200,000 | Complete |
| GAPTF-30 | Cranbourne - 100 new spaces car parks | Casey | 2019-20 Budget | 1,694,000 | 1,694,000 | Complete |
| GAPTF-31 | Melton Station - 100 new and upgrade car parks | Melton | 2019-20 Budget | 1,976,000 | 1,976,000 | Complete |
| GAPTF-32 | Cranbourne Rail Corridor Duplication Shared User Path | Casey | 2019-20 | 15,000,000 | 15,000,000 | Active |
| GAPTF-33 | Extension of 881 Merinda Park to Clyde North bus route | Casey | 2019-20 | 10,455,000 | 10,455,000 | Active |
| GAPTF-34 | Extension of Craigieburn Central Shopping Centre to Craigieburn 528 bus route & Craigieburn North to Craigieburn 529 bus route | Hume | 2019-20 | 8,362,000 | 8,362,000 | Active |
| GAPTF-35 | 452 Melton to Weir Views bus route (Demand responsive Transport Service) | Melton | 2019-20 | 6,572,000 | 6,572,000 | Active |
| GAPTF-36 | Bus and Cycle Access to Tarneit Station | Wyndham | 2019-20 | 18,847,000 | 18,847,000 | Complete |
| GAPTF-37 | Donnybrook Station Car park | Whittlesea | 2019-20 | 7,790,000 | 3,845,560 | Complete |
| GAPTF-38 | Cobblebank Station Future Proofing | Melton | 2019-20 | 8,500,000 | 12,444,440 | Active |
| GAPTF-39 | Berwick Station Bus Interchange | Casey | 2019-20 | 20,817,000 | 20,817,000 | Active |
| GAPTF-40 | WIK Supplementary Payment Wollert Rail Corridor | Whittlesea | 2021-22 WIK | 4,103,085 | 4,103,085 | Complete |
| GAPTF-41 | New/Upgraded Services - Cardinia - Routes 925 | Cardinia | 2023-24 | 22,619,000 | 22,619,000 | Active |
| GAPTF-42 | Extended Bus Services - Casey Bells Road -Route 831 and 928 | Casey | 2023-24 | 23,670,000 | 23,670,000 | Active |
| GAPTF-43 | Bus Service Extension - Route 798 extension to Clyde North via Hardys Road - Casey | Casey | 2023-24 | 16,227,000 | 16,227,000 | Active |
| GAPTF-44 | Sunbury Station - Northern Car Park and access paths upgrade - Sunbury | Hume | 2023-24 | 1,867,000 | 1,867,000 | Active |
| GAPTF-45 | Roxburgh Park Station – Train Station Upgrade | Hume | 2023-24 | 331,347 | 331,347 | Active |
| GAPTF-46 | Bus Service Extension - Route 543 to Craigieburn Central | Hume | 2023-24 | 13,145,597 | 13,145,597 | Active |
| GAPTF-47 | New Bus Service – Kalkallo to Olivine via Donnybrook Station - Route 524 | Hume | 2023-24 | 16,406,739 | 16,406,739 | Active |
| GAPTF-48 | Williams Landing Station Upgrade | Wyndham | 2023-24 | 4,552,596 | 4,552,596 | Active |
| GAPTF-49 | New Bus Service - Harpley & Cornerstone Estates to Wyndham Vale Station - Route 194​ | Wyndham | 2023-24 | 21,473,000 | 21,473,000 | Active |
| GAPTF-50 | New/Upgraded Bus Service - Tarneit - Laverton -Route 154 | Wyndham | 2023-24 | 39,732,000 | 39,732,000 | Active |
| SRO | State Revenue Office Admin Costs | SRO | Ongoing | 7,306,855 | 7,306,855 | SRO |
| New | Bus Package 1 | Hume/Wyndham/Whittlesea | 2025-26 | 18,763,941 | - | New |
| New | Bus Package 2 | Hume/Wyndham/Melton/Mitchell | 2025-26 | 143,203,000 | - | New |
| Total |  |  |  | 572,278,185 | 409,973,260 |  |