BLUE HILLS QUARRY – WA7639

COMMUNITY CONSULTATION PLAN v2

|  | Title | Name | Date |
| --- | --- | --- | --- |
| Creator | Resource Development Advisor | A Mawson | 14/01/2026 |

Contents

1	Introduction	3

1.1	Background	3

1.2	Site Description	4

2	Communication and Engagement Activities	5

2.1	Goals	5

2.2	Objectives	5

3	Stakeholders	6

3.1	Community Profile	6

3.2	Stakeholder Identification	7

3.3	Stakeholder Analysis	8

3.4	Consultation To Date	10

4	Consultation Methods	12

5	Schedule of Activities	12

6	Evaluation and Review of Community Engagement	13

7	Version Control	14

# Introduction

The Environmental Effects Statement (EES) Consultation Plan for Blue Hills Quarry has been developed in response to item (vi) of the Minister for Planning’s decision under Section 8B(3) (a) of the Environmental Effects Act 1978 (Vic), which requires the proponent (E B Mawson & Sons Pty Ltd) ‘to prepare and submit to DTP its proposed EES Consultation Plan for engaging with the public and stakeholders during the preparation of the EES. Once completed to the satisfaction of DTP, the EES consultation plan is to be implemented by the proponent, having regard to advice from DTP and the TRG.’

In October 2025, the Minister for Planning determined that the Blue Hills Quarry project required an EES to assess the potential environmental and social impacts of the project and provide an opportunity for community involvement.

Consultation is a key aspect of the environment assessment process in Victoria. It helps build understanding around the issues and implications of the project. Consultation allows stakeholders’ knowledge and views to be considered in both project planning and formal decision making.

This Community Consultation Plan aims to identify key stakeholders, their issues, how they will be informed, consulted and involved during the preparation of the EES and how their views and input will be documented and responded to.

During the EES process there are both formal and informal opportunities for engagement with community and stakeholders.Project Description

## Background

Blue Hills Quarry is a proposed hornfels quarry, located in Bradford in the Mount Alexander Shire LGA.  The proponent, EB Mawson & Sons Pty Ltd (Mawsons), seeks to quarry high quality hornfels aggregate at Blue Hills to support the population growth and development of the Loddon Campaspe Region.

The proposed quarry would involve a:

- staged development of 34.5 ha;

- 3 ha area for processing, stockpiling, vehicle workshop and office area;

- 4.5 km access road from the quarry site to the Bridgewater-Maldon road via private land; and

- On-site power and water reticulation.

The quarry development would occur in three stages. This allows for a staged native vegetation clearing approach combined with planting across the broader property to minimise the loss of habitat for impacted species as the quarry development proceeds.

Over the life of the project, Mawsons expect to extract approximately 500,000 tonnes per annum (tpa) of hornfels aggregate and employ 6 full time staff. The operational life of the quarry would be 70 to 100 years.

Progressive rehabilitation will be undertaken over the successive operation stages, allowing the site to be re-purposed for environmental conservation.

## Site Description

The proposed quarry is in central Victoria, within a land parcel (SPI: 9~11\PP2216) totalling approximately 345 hectares (ha) in area. Mawsons also own the adjacent 215 ha parcel (10~11\PP2216). The two allotments are locally known as Blue Hills and are located at 910 and 912 Lakeys Road Bradford, Victoria 3463, within the Mount Alexander Shire Local. of the allotments, with most of the site to be used as buffer land to manage potential amenity impacts from quarrying activities.

Currently the land is zoned as farming, having historically been used as a timber plantation site, however recent exploration has indicated the presence of hard rock hornfels resources. The quarry is located within the surrounding hills, nearby to the Calder Highway, which links to the Loddon Valley Highway to the north and the Midland Highway to the south. The Wimmera Highway also provides good access to the western region, which means that the site is well placed to service a large market area. Figure 1 indicates the location of the Blue Hills Quarry site and proximately to closest occupied houses and the township of Maldon.

Figure 1 Blue Hills Quarry Site Location

Figure 2 Blue Hills Quarry Project Area

# Communication and Engagement Activities

The Consultation Plan aims to effectively engage with the community and stakeholders in an open and transparent manner to assist their understanding of and contribution to the project’s progress and outcomes.

## Goals

The goals of this plan are to understand and address community concerns while maintaining and improving Mawsons standing in the local community through,

- Identifying stakeholders and the wider community with an interest in the project

- Establishing and maintaining strategies for open and proactive communication by establishing linkages with stakeholders and the wider community and providing opportunities for them to be informed about the project

- Engaging with community and stakeholders to gain an understanding of stakeholder concerns by providing opportunities to capture their views and feedback, and

- Responding to enquiries and feedback in a timely manner

## Objectives

To achieve the goals of this plan, the objectives are to:

- Establish and maintain, through regular review a stakeholder register

- Analyse stakeholder feedback regularly and use the results to modify design, construction and operational activities and behaviours and rehabilitation outcomes where appropriate and practicable.

- Respond to all enquiries and feedback as soon as practicable after receiving them

# Stakeholders

## Community Profile

Blue Hills Quarry is located within postal area 3463 within the Mount Alexander Shire LGA, and its area of influence is expected to be within the LGA. The demographics of postal area 3463 land Mount Alexander LGA are summarised in Table 1.

Table 1 Postal Area 3463 and Mount Alexander Shire LGA demographic summary (ABS, 2021)

| Area | Item | Response |
| --- | --- | --- |
| Postal Area 3463 | Population | 2,588 |
|  | Median age | 57 |
|  | Number of families | 714 |
|  | Private dwellings | 1,473 |
|  | Labour force participation rate | 47.8% |
|  | Median weekly household income | $1,127 |
|  | Home ownership (outright or with a mortgage) | 86.8% |
| Mount Alexander LGA | Population | 20,253 |
|  | Area | 1,530 km2 |
|  | Population density | 13.2 people/km2 |
|  | Median age | 51 |
|  | Number of families | 5,449 |
|  | Private dwellings | 10,124 |
|  | Labour force participation rate | 51.2% |
|  | Median weekly household income | $1,252 |
|  | Home ownership (outright or with a mortgage) | 81.9% |

The main town in postal area 3463 is Maldon (population 1,665). The main towns in the wider Mount Alexander LGA are Castlemaine (population 7,506), Campbells Creek (population 2,071), and Harcourt (population 1,038).

## Stakeholder Identification

As stated in the Environment Effects Act 1978 EES Consultation Plan Advisory Note stakeholders include all parties who are either affected by or have an interest in a project.

Stakeholders have been identified as follows:

Table 2 Stakeholder Identification

| Agency | Community |
| --- | --- |
| Earth Resources Regulator Department of Transport & Planning DEECA North Central Catchment Management Authority Heritage Victoria Environmental Protection Authority (EPA) Goulburn Murray Water CFA | Adjacent landowners and residents CFA Dja Dja Wurrung Clans Aboriginal Corporation (DDWCAC) Baringhup Landcare Group Maldon Community (including local social media groups) Broader community within Mount Alexander Shire (including local social media groups) Tarrangower Times Baringhup News Local media (e.g. ABC, Central Vic) |

## Stakeholder Analysis

Table 3 Stakeholder Analysis

| Stakeholder Group | Level of Engagement | Issues and Concerns, Areas of Interest |
| --- | --- | --- |
| Adjacent Landholders and Residents | Inform/ Involve | Operational activities including noise, dust and truck routes, water availability, habitat removal, land values, rehabilitation process |
| Maldon community | Inform/ Involve | Truck routes, operational activities including noise and dust, water availability, habitat removal, land values, rehabilitation process |
| Mount Alexander Shire community | Inform/ Involve | Truck routes, operational activities including noise and dust, water availability, habitat removal, land values, rehabilitation process |
| Baringhup Landcare Group | Inform/Involve | Operational activities including noise, dust and truck routes, habitat removal, impacts on fauna, access to bird watching on property. |
| Dja Dja Wurrung Clans Aboriginal Corp. | Inform/ Involve | Heritage management |
| CFA | Inform/ Involve/ | Access tracks for fire trucks, water, vegetation management, fire breaks, operational fire risk controls |
| Tarrangower Times | Inform | Publication of community information |
| Baringhup News | Inform | Publication of community information |
| Earth Resources Regulator | Inform/Involve/ Consult | Approvals and compliance Commitment to act on environmental compliance. |
| Dep Transport and Planning | Inform/Involve/ Consult | Approvals and compliance |
| Heritage Victoria | Inform/Involve/ Consult | Approvals and compliance, cultural heritage values |
| DEECA | Inform/Involve/ Consult | Approvals and compliance |
| North Central CMA | Inform/Involve/ Consult | Approvals and compliance Water, vegetation |
| EPA | Inform/Involve/ Consult | Approvals and compliance Pollution – Dust, Noise, Sediment runoff |
| Goulburn Murray Water | Inform/Involve/ Consult | Approvals and compliance Water |
| Mt Alexander Shire | Inform/Involve/ Consult | Land use and offsite impacts, truck routes, planning issues, local employment, economic benefits to region |

## Consultation To Date

Community Engagement for the Blue Hills Quarry began in July 2021 with an information session on site. Since then, community sessions have been run annually with presentations from technical experts and Mawsons staff who were on hand to answer any concerns raised. These sessions have been advertised in local newspapers The Tarrangower Times and the Baringhup News. Letter drops to landowners adjacent to the site also took place. Between sessions, Mawsons staff have spent time one-on-one with individuals who have expressed concerns about the impacts of the project. On several occasions, additional information sessions were run, for those who were unable to attend the community days, at Mawsons’ office in Bendigo.

Table 4 Prior Engagement Activities

| Stakeholder | What was discussed | Why were they engaged | When did engagement take place |
| --- | --- | --- | --- |
| The Mount Alexander Shire | Land use and offsite impacts Traffic, roads | Planning approvals EES | Commencement and at various occasions since |
| ERR | Approvals Compliance | Work Authority approvals EES | Commencement and at various occasions since EES site visit – 26/05/2026 |
| DTP | Approvals Compliance | Planning Approvals, EES | Commencement and various occasions since EES kick-off meeting – 29/04/2026 EES site visit – 26/05/2026 |
| Adjacent landowners and residents | Operational activities including noise, dust and truck routes | Proximity to activity and/or direct complaint or enquiry | Ongoing since operations commenced, community meetings, one-on-one conversations |
| North Central Catchment Management Authority | Water licensing – management of water supply catchment | Water licensing EES | Initial WA site meeting – 14/07/2021 Ongoing to discuss concern / solutions EES site visit – 26/05/2026 |
| DEECA | WA -planning flora and fauna | WA application EES | Initial WA site meeting EES site visit – 26/05/2026 |
| Heritage Victoria | WA – heritage management and protection | WA application EES | Apology for WA initial site meeting – 14/07/2021 EES site visit – 26/05/2026 |
| Dja Dja Wurrung Clans Aboriginal Corporation (DDWCAC) | WA – heritage management and protection | Registered Aboriginal Corporation | At site visit during 2023, ongoing |
| Environmental Protection Agency (EPA) | WA – water discharge/noise/ dust | Discharge licencing EES | Initial WA site meeting – 14/07/2021 Ongoing to discuss concern / solutions EES site visit – 26/05/2026 |
| Goulburn Murray Water | WA - water groundwater use or management | Water licencing | Initial WA site meeting - 14/07/2021 Ongoing to discuss concern / solutions |
| CFA | Fire Risk | Community concern EES | Commencement and various occasions since EES site visit – 26/05/2026 |
| Baringhup Landcare Group | Habitat Loss, access to bird watching | Interested in the ecology of the site | Commencement and various occasions since |
| Maldon Community | Truck routes around Maldon | Expressed concerns | At community information session 2024 |

Table 5 Community Information Sessions to date.

| Date/Venue/Attendees | Topics Presented | Concerns raised |
| --- | --- | --- |
| July 2021 On site 30+ | Introduction to the project Description of the approval process | The timing of the project and the size of the proposed Quarry. Transport, questions were asked about what roads would be used. Public amenity. |
| December 2021 On site 30+ | Approval process Haul road options Dust Management Ecology Surveys Geology Processing Plant Waterway Determination | Ground water Dust and noise, from northern landholders. One of the environmental groups had questions about our weed control mainly based around cactus. |
| November 2022 On site 40+ | Pit Design Flora and Fauna Heritage Noise modelling Dust Deposition Rehabilitation Surface water | Silica Dust – not a risk to those outside the quarry Noise – modelling shows levels are below criteria. Ecology – ongoing ecological assessments Surface and Ground water |
| July 2023 On site 35+ | EES / EPBC approval processes Land management activity- fencing, tree hollows, tree planting, weed control | At this meeting we discussed the approval process. Transport, truck routes, haul roads. Dust and noise modelling Land management, flora and fauna, weed control |
| December 2024 Baringhup Community Hall 50+ | Changes to haul routes Transport routes through surrounding towns Ongoing Ecological surveys EES process, habitat offsets | Many concerns raised about transport routes through Maldon. Explanation of diversion routes for Mawsons trucks |

# Consultation Methods

A variety of engagement techniques and communications channels have been used and will continue to be in order to meet the goals and objectives of this plan. These will include:

- One on one engagement.

- Where appropriate the distribution of written information (letter drops, public notices, etc.).

- Routine meetings for groups of stakeholders, including the Shire.

- The scheduling of specific meetings or forums associated with individual issues when required.

- Responding to enquiries and complaints.

- Media Releases, including social media posts and engagement.

- Mawsons’ Website.

During each engagement activity, Mawsons will clearly communicate:

- The purpose of the engagement.

- The aspects of the project that stakeholders can influence.

- The aspects that are prescribed or constrained.

- How stakeholder input can inform the project.

Feedback will be collected and recorded in a community feedback database, which will record:

- Stakeholder details.

- Key issues raised.

- Date and method of engagement.

- Any requested actions or follow-up.

The attitudes and issues recorded in the community feedback database will be regularly reviewed. Outcomes of stakeholder engagement will be communicated via:

- Direct responses to stakeholders where appropriate.

- Updates during subsequent engagement activities.

- Project communications (e.g. website updates, newsletters.

- Reporting to the Technical Reference Group (TRG) as part of regular project updates and EES documentation.

# Schedule of Activities

The following stakeholder engagement plan has been developed to respond to the issues identified in the stakeholder issues analysis.

This plan has been developed in line with the International Association for Public Participation (IAP2) best practice.

Table 6 Scheduled Activities

| Stakeholder | Issue | Level of engagement (IAP2) | Key message | Method of engagement | Timing (weekly, monthly, as required) |
| --- | --- | --- | --- | --- | --- |
| Community Groups, adjacent land holders, Maldon Community, Media, Local government | Noise Dust Blasting Habitat Removal Project timelines Truck routes | Inform/ Involve | Project updates, presentation of new information gathered by consultants, plans | Community meetings Mawsons website Media Release Phone calls | As required |
| State and Local Government, Dja Dja Wurrung Clans AC, CFA, Goulburn Murray Water | EES Process Environment Effects Compliance | Inform/ Consult/ Involve | Project Updates, ongoing technical studies and TRG review | Face to face meeting (including TRG meetings) Phone calls Email communications TRG review process | As required |

Mawsons will facilitate key consultation activities for the EES, which will occur during key stages of the EES process as summarised in Table 7.

Table 7 EES consultation approach

| EES stage | Key EES activities | Consultation | Method of engagement | Timing |
| --- | --- | --- | --- | --- |
| EES scoping | Draft scoping requirements available for public comment for at least 15 business days Final scoping requirements published on DTP website | Provide information about the draft scoping requirements Provide opportunity for community and stakeholders to provide feedback on the scoping requirements. | Community meetings Mawsons website update Media release Phone calls and email communications | 19 June – 10 July 2026 |
| EES preparation | Preparation Completion of EES technical studies | Provide information about the project and Technical Studies including existing conditions, assessment methods, impacts and mitigation measures Provide opportunity for communities and stakeholders to discuss the project and give feedback. | Community meetings Mawsons website update Media release Phone calls and email communications | As required |
| Public review | Exhibition of EES Submissions made on EES. Independent Assessment Panel considers submissions. | Public Exhibition of EES Provide information about the EES exhibition and how to make submissions Receive submissions Support Independent Assessment Panel to consider submissions, public hearing | Community meetings Mawsons website update Media release Phone calls and email communications | TBC |
| Assessment | Preparation of inquiry report Minister’s assessment | Provide update on EES progress, results and next steps | Community meetings Mawsons website update Media release Phone calls and email communications | TBC |

# Evaluation and Review of Community Engagement

The Consultation Engagement Plan will be treated as a live document and will be reviewed and updated at key project milestones, including:

- Following completion of key EES technical studies.

- Prior to major engagement phases (e.g. exhibition).

- Following TRG feedback.

- Where significant project changes or emerging issues arise.

Evaluation will consider:

- Level and diversity of stakeholder participation, as recorded in the community feedback database.

- Quality and relevance of feedback received.

- Responsiveness to stakeholder concerns.

- Stakeholder satisfaction with engagement processes (where practicable).

Findings from this evaluation will be used to refine the consultation processes and inform potential improvements. Any updates to the consultation processes will be:

- Included in this Community Engagement Plan. Updated versions to the Plan will be recorded in the Version Control table in Section 7.

- Communicated to stakeholders and the TRG as appropriate.

# Version Control

| Version | Date | Comments |
| --- | --- | --- |
| V1 | 14 January 2026 | Draft |
| V2 | 17 June 2026 | Updated in response to TRG comments |